Project Proposal

1. General Information

Project Name: Hospital Computerized Maintenance Management System (CMMS)

A web-based system designed to manage and track maintenance requests for hospital medical equipment. It connects doctors, nurses, and biomedical engineers to ensure fast reporting, tracking, and resolution of equipment failures.

2. User & Admin Lifecycle (The Core Logic)

2.1 End-User Lifecycle (Doctor / Nurse / Staff)

Discovery: Users access hospital system via secure login (no guest access).

Onboarding: Admin registers users and assigns roles.

Core Workflow: Login → Create Request → Submit → Track Status → Receive updates.

Post-Action: Notifications, history tracking, confirmation of repair.

2.2 Admin Lifecycle (Biomedical Engineer / System Admin)

System Overview: Dashboard with requests and statistics.

Content Management: Manage devices and requests.

User Moderation: Manage users and roles.

Configurations: System settings and database maintenance.

3. Project Features

| Feature Name | Detailed Description | Priority |
| --- | --- | --- |
| Authentication System | Secure role-based login | Critical |
| Maintenance Request System | Submit equipment failure reports | Critical |
| Request Tracking | Track status in real time | Critical |
| Admin Dashboard | View system overview | High |
| Notification System | Status alerts | High |
| Device Management | Manage hospital devices | High |
| Reporting System | Generate reports | Medium |

4. Implementation Roadmap (12-Week Timeline)

| Timeline | Phase | Deliverables |
| --- | --- | --- |
| Weeks 1-2 | Requirements Analysis & System Design | Gather system requirements from hospital workflow, define user roles (doctor, nurse, biomedical engineer), create database schema, and design UI wireframes (Figma). |
| Weeks 3-4 | Backend Setup & Authentication | Build backend architecture, implement user authentication (JWT/Role-based access), and set up database models (Users, Requests, Devices). |
| Weeks 5-6 | Core Backend Development | Develop main APIs for maintenance requests, device management, and status tracking (Pending, In Progress, Completed). |
| Weeks 7-8 | Frontend Development | Build responsive UI pages (Login, Dashboard, Create Request, Track Requests) and connect with backend APIs. |
| Weeks 9-10 | System Integration | Integrate frontend with backend, implement notifications, and ensure real-time request updates. |
| Week 11 | Testing & Quality Assurance | Perform system testing, fix bugs, validate security, and improve performance and UI/UX experience. |
| Week 12 | Deployment & Final Presentation | Deploy the system, prepare documentation, and present final demo with full system workflow. |

5-Class Diagram UML